MASTER DEVELOPMENT AGREEMENT

BETWEEN

THE SCHOOL BOARD OF MIAMI-DADE COUNTY

AND

RUDG, LLC

Table of Contents

Page

1.	Definitions.	1

2.	Nature of Agreement.	3

3.	Development Feasibility and Structure.	3

4.	Development Responsibilities.	5

5.	Fees.	8

6.	Property Management Responsibilities.	9

7.	Termination.	10

8.	Event of Default.	12

9.	Notice of Default – Opportunity to Cure.	13

10.	Remedies in the Event of Default.	14

11.	Lien Waivers.	14

12.	Indemnification.	15

13.	Insurance.	16

14.	Continuity of Coverage	17

15.	Agreement Security.	18

16.	Warranties.	19

17.	Term.	20

18.	MDCPS Sovereignty.	20

19.	No Liability for Exercise of Police Power.	21

20.	Non-Discimination.	21

21.	Interest of Members of Congress.	22

22.	Interest of Members, Officers, or Employees and Former Members, Officers, or Employees.	22

23.	Florida Public Records Act.	22

24.	Compliance with Federal, State and Local Laws.	23

25.	Notices.	23

26.	Further Assurances.	24

27.	Designation of MDCPS’s Representatives.	24

28.	Rights of Third Parties.	25

29.	Assignment.	25

30.	Counterparts.	26

31.	Interpretation, Governing Law and Forum Selection.	26

32.	Severability.	26

33.	Parties Bound.	26

34.	Final Agreement.	26

35.	Modification of Agreement.	26

36.	Waivers.	26

37.	Successors.	27

38.	Certain Approvals and Reasonableness Standard.	27

39.	Headings.	27

40.	Construction.	27

Exhibit A - Site Plans, Renderings and Perspectives

Exhibit B - Development Budget/Pro Forma

Exhibit C - Development Schedule

Exhibit D - Unit Mix

Exhibit E - Summary of Key Development Team Members

Exhibit F - Management Agreement

Exhibit G - Financial Benefits

MASTER DEVELOPMENT AGREEMENT

RUDG, LLC, a Florida limited liability company, or its affiliate (the “Developer”), and THE SCHOOL BOARD OF MIAMI-DADE COUNTY, a body corporate and politic existing under the laws of the State of Florida (“MDCPS”), hereby enter into this Master Development Agreement (this “Agreement”), effective as of ___________, _______ (the “Effective Date”), to memorialize certain business terms, conditions and agreements regarding the development of the J.R.E. Lee site located at 6521 S.W.  62 Avenue and 6601 S.W. 62 Avenue in Miami-Dade County, Florida (the “Development”).

Definitions.

“A/E” shall have the meaning set forth in Section 4(b)(7).

“Agreement” shall have the meaning set forth in the introductory paragraph of this Agreement.

“Capitalized Lease Payment” means the one-time payment of One Hundred Thousand Dollars ($100,000) payable pursuant to the Ground Lease.

“Commercial Component” shall have the meaning set forth in Section 3(a).

“Construction Completion” shall mean the earlier of the receipt of a temporary certificate of occupancy or the receipt of a permanent certificate of occupancy.

“Cure Period” shall have the meaning set forth in Section 10.

“Default Notice” shall have the meaning set forth in Section 10.

“Developer” shall have the meaning set forth in the introductory paragraph of this Agreement.

“Developer Fee” shall have the meaning set forth in Section 5(a).

“Development” shall have the meaning set forth in the introductory paragraph of this Agreement.

“Development Budget” shall have the meaning set forth in Section 3(a).

“Development Plan” shall have the meaning set forth in Section 4(a)(1).

“Development Schedule” shall have the meaning set forth in Section 3(a).

“Economic Unavoidable Delay” shall mean (i) delays due to strikes; acts of God; pandemics or other public health crises (including the economic consequences of same) that impact the Development; (ii) floods; fires; any act, neglect or failure to perform of or by MDCPS (to the extent that it affects performance by Developer); (iii) enemy action; civil disturbance; sabotage; restraint by court or public authority; (iv) extraordinary economic or political conditions or events that result in a significant decline in economic activity that impairs access to debt or equity markets by developers of development projects in the United States or South Florida similar to the portion of the Development being developed or that allows committed debt or equity participants to terminate their debt or equity commitment, such as a temporary or long term liquidity crisis or recession, or (v) new duties, taxes, or other charges imposed as a result of geopolitical actions that result in a material increase in the construction costs for the Development.

“Education Facility” shall have the meaning set forth in Section 3(a).

“Effective Date” shall have the meaning set forth in the introductory paragraph of this Agreement.

“Effective Termination Date” shall have the meaning set forth in Section 7(g)(i).

“Event of Infeasibility” shall have the meaning set forth in Section 8(b).

“FHFC” shall mean the Florida Housing Finance Corporation.

“Financial Benefits” shall have the meaning set forth in Section 4(b)(11).

“Financial Closing” shall mean closing on construction financing for the Development.

“Force Majeure Event” shall have the meaning set forth in Section 8(c).

“Ground Lease” shall have the meaning set forth in Section 3(a).

“LIHTC” shall mean the Federal Low-Income Housing Tax Credit under Section 42 of the Internal Revenue Code.

“Management Agent” shall have the meaning set forth in Section 7(a).

“Management Agreement” shall have the meaning set forth in Section 7(a).

“Material Changes” shall have the meaning set forth in Section 3(a).

“MDCPS Net Cash Flow Participation” shall have the meaning set forth in Section 5(c).

“Owner Entity” shall have the meaning set forth in Section 3(b).

“Parking Garage” shall have the meaning set forth in Section 3(a).

“Participation Fee”  shall have the meaning set forth in Section 5(c).

“Property” shall mean that certain real property located at 6521 S.W. 62 Avenue and 6601 S.W. 62 Avenue in Miami-Dade County, Florida , as legally described in the Ground Lease.

“Qualified Opportunity Fund” shall mean an investment vehicle that is organized for the purpose of investing in qualified opportunity zone property in accordance with the requirements of 26 U.S.C. § 1400Z-2.

“Redevelopment Plan” shall have the meaning set forth in Section 3(a).

“Residential Component” shall have the meaning set forth in Section 3(a).

“School Board” shall mean the governing body of Miami-Dade County Public Schools.

“Scope of Work” shall have the meaning set forth in Section 3(a).

“Termination for Cause” shall have the meaning set forth in Section 8(c).

“Unit Mix” shall have the meaning set forth in Section 3(a).

Nature of Agreement.

This Agreement sets forth the principal terms that have been agreed to by the parties concerning the Development.  It is anticipated that this Agreement will constitute the “Master Development Agreement” for the development and construction of the Development.  The parties are executing this Agreement to establish the principal terms of the transaction in order to enable both parties to proceed with an understanding of their obligations and agreements with regard to the Development.

This Agreement is intended to provide an overall framework for a cooperative, public-private, highly coordinated approach to the implementation of the redevelopment plan of the Development.  MDCPS and the Developer agree to work with each other in good faith to execute any subsequent agreements that may be needed to complete the Development.

Development Feasibility and Structure.

Development Overview.  The parties hereby agree that the Development shall be a newly constructed mixed-income, mixed-use development consisting of approximately 355 residential units (the “Residential Component”), approximately 12,500 square feet of commercial retail space (the “Commercial Component”), an approximately 25,000 square foot education facility (the “Education Facility”), and an approximately 455 space structured parking garage (the “Parking Garage”).  The Residential Component will include low-income, affordable, and/or workforce housing, and may include market-rate housing, in accordance with the final Development Plan approved by MDCPS pursuant to Section 4(a)(1) of this Agreement.  The Education Facility shall be constructed by Developer at Developer’s sole cost and expense and, upon completion, shall be operated and maintained by MDCPS in a manner that qualifies as a “community service facility” under Section 42 of the Internal Revenue Code, for the benefit of the general public and the residents of the Residential Component, subject to separate occupancy or use agreements with respect thereto.  All or a portion of the Commercial Component may be utilized by MDCPS for civic, educational, administrative, or community purposes, subject to separate occupancy or use agreements.  Any portion of the Commercial Component or Education Facility not required or used by MDCPS for the foregoing purposes may be subleased by Developer to retail subtenants, subject to the limitations, terms and conditions set forth in the Ground Lease.  The Parking Garage will serve the Residential Component, the Commercial Component, and MDCPS school and other civic uses, subject to a separate parking or access agreement between MDCPS and the Developer.

The preliminary schematic plans for the Development are attached hereto at Exhibit A (hereinafter referred to as the “Scope of Work”).  These preliminary Schematic Plans are subject to change as set forth in Section 4(b). An initial development budget for the Development will be attached (as set forth below) hereto as Exhibit B (hereinafter referred to as the “Development Budget”), and will include a pre-development budget.  An initial development schedule will be attached (as set forth below) hereto as Exhibit C (hereinafter referred to as the “Development Schedule”).  A description of the unit types, sizes and targeted income levels (the “Unit Mix”) for the Development is attached as Exhibit D.  A list of key Development team members is attached as Exhibit E.  The Scope of Work, Development Budget, Development Schedule, and the Unit Mix shall be referred to as the “Redevelopment Plan.”

The Developer will submit the Development Budget and Development Schedule to MDCPS within one hundred twenty (120) days after the Effective Date for MDCPS’s review, comment and approval.  Upon approval of the Development Budget and Development Schedule by MDCPS, each will be incorporated hereto, respectively, as Exhibit B and Exhibit C.  If MDCPS has not provided the Developer with written notice of its approval of the Development Budget and Development Schedule or with any written comments with respect thereto within the later of thirty (30) days of submission, MDCPS shall be deemed to have consented to the Development Budget and Development Schedule.

Following MDCPS’s approval (or deemed approval) of the Development Budget and Development Schedule, Developer shall be required to obtain MDCPS’s approval, such approval not to be unreasonably withheld, only with respect to Material Changes to the Redevelopment Plan and as Material Changes become necessary.  At a minimum, written notice of any Development updates shall be provided in monthly intervals.  After MDCPS provides MDCPS’s approval (or deemed approval) of the Redevelopment Plan, any other changes, other than Material Changes, shall be deemed effective upon the Developer providing to MDCPS written notice of said change(s).  Subject to the preceding sentence, the following shall be considered “Material Changes”:

Prior to Financial Closing, an increase in the Development Budget by more than ten percent (10%), net of inflation as determined by the R.  S.  Means City Cost Index for Miami; or

Prior to Financial Closing, changes to the Development Schedule that delay Construction Completion or lease-up by more than ninety (90) calendar days.

If MDCPS has not provided the Developer with written notice of its approval of any submitted Material Change(s) to the Redevelopment Plan or with any written comments to any such submitted Material Change(s) within thirty (30) days of submission, MDCPS shall be deemed to have consented to any such Material Change(s) to the Redevelopment Plan.

Furthermore, contemporaneously with the execution of this Agreement, a Ground Lease was executed by and between MDCPS and the Developer to reflect the site control granted to the Developer with respect to the Development (the “Ground Lease,” as such may be amended and/or restated from time-to-time).

Ownership Entities for Rental Phase and Selection of Investor.  The Developer may form an ownership entity to own the Development or the Developer may own the Development (an “Owner Entity”).  The Owner Entity will have a managing member that will be a limited liability company controlled by the Developer.  The principal equity interests in the Owner Entity may be owned by a LIHTC investor and/or Qualified Opportunity Fund that is selected by the Developer and subject to approval by MDCPS, not to be unreasonably withheld, within thirty (30) calendar days.

Notwithstanding the foregoing set forth in Sections 3(a) through 3(b), this Agreement and the parties’ obligations hereunder are contingent upon the final approval of this Agreement by the School Board, which shall be within the School Board’s sole discretion.  If the Board, in its sole discretion, does not approve this Agreement, this Agreement shall be null and void.

  - Due Diligence Period. Developer shall promptly proceed to conduct studies, testing and evaluations on the Property, including but not limited to, assessments of soil and subsurface conditions, utility services, environmental audits, title review, reports and commitments and surveys of the Property that are required by applicable laws or that Developer, in its reasonable discretion, determines to be necessary or prudent. Developer shall be allowed a period of one hundred eighty (180) days from the Effective Date to complete such studies, subject to Economic Unavoidable Delays and extensions of time approved by the MDCPS in writing (“Due Diligence Period”).  If during that period of time, Property conditions are found to exist which 1) would prevent or significantly and materially impair the Development as proposed, or which would materially increase the cost of the Development, 2) were not previously disclosed by MDCPS, and 3) could not reasonably be foreseen by Developer as of the Effective Date, then in addition to any other rights Developer has hereunder, Developer shall have the following rights:

- The right to terminate this Agreement by giving written notice to MDCPS at any time during the Due Diligence Period.  In such event this Agreement shall terminate fifteen (15) business days following MDCPS’s receipt of notice of termination; or

- The right to propose an agreement with MDCPS which provides for an equitable means of remediating the unforeseen conditions such that the Development may be developed substantially as proposed by Developer. Such proposal must be submitted to MDCPS in writing within thirty (30) days after discovery and notification by Developer to MDCPS of the unforeseen conditions, subject to Economic Unavoidable Delays and extensions of time approved by the MDCPS in writing. MDCPS shall have the right, in its sole discretion, to determine the final form of any such agreement, which shall be in writing, or to reject any such proposal.  Failure of the parties to agree to such agreement within thirty (30) days of MDCPS’s receipt of Developer’s proposal, subject to Economic Unavoidable Delays and extensions of time approved by the MDCPS in writing, shall (i) result in the termination of this Agreement or (ii) the parties can agree to allow Developer to develop the project in substantially the form described in this Agreement; or

- The right to request a redesign of the Development as may be reasonably required as a result of the unforeseen conditions found and request an equitable adjustment in the financial terms thereof, based upon the reduction in the amount and character of the space or other aspect of the Development described in this Agreement, which will be denied to Developer as a result of the unforeseen conditions.  Such request and adjustment, as may be negotiated and amended, must be approved by the MDCPS in its sole but reasonable discretion and agreed to by the parties in writing within thirty (30) days after discovery and notification by the Developer to MDCPS of the unforeseen conditions, subject to Economic Unavoidable Delays and extensions of time approved by the MDCPS in writing.  Failure of the Parties to agree to such adjustment within such period of time shall (i) result in the termination of this Agreement or (ii) the parties can agree, if feasible, to allow Developer to develop the project in substantially the form described in this Agreement.

- In the event that this Agreement is terminated as provided above, Developer shall restore the Property to repair any damage caused by Developer to the satisfaction of MDCPS, which shall not be unreasonably withheld.

- In the event that this Agreement is not terminated, Developer shall promptly make any design revisions to the Development necessitated by the unforeseen conditions and submit the revisions to the MDCPS for its approval. Such revisions and adjustments shall not delay the Financial Closing for a period longer than one hundred and twenty (120) calendar days, subject to Economic Unavoidable Delays and extensions of such period of time granted by the MDCPS in writing.

- The rights provided by this Section shall not apply to any conditions which are discovered after the Due Diligence Period.

Development Responsibilities.

Developer Responsibilities.  As more specifically set forth herein, the Developer (which, for purposes of this Section 4, will be deemed, if applicable, to be the Owner Entity to which Developer has entered into a Ground Lease with the intent for such entity to develop all or a portion of the Property) shall be responsible for development services in connection with the new construction work of the Development.  The Developer shall be responsible to manage and maintain the continued occupancy of the Development, exclusive of the Education Facility, upon Construction Completion of the Development, as well as carrying out all other work for which Developer is responsible, as such responsibilities are detailed in this Agreement.  The actual services to be delivered by the Developer shall include all development services reasonably required to complete the construction of the Development and, except as otherwise provided herein and to the extent applicable, to cause each Owner Entity to facilitate the construction of the Development, including, but not limited to:

establishing phasing and timetables, structuring and securing financing and obtaining necessary city and county approvals, and hiring a general contractor or construction manager.  Not less than ten (10) calendar days prior to submission of any funding applications, the Developer shall submit to MDCPS a complete draft development plan (each, a “Development Plan”), including Scope of Work, Development Budget, Development Schedule and Unit Mix.  If the Development Plan incorporates Material Changes to the Redevelopment Plan, then MDCPS shall approve any modifications to a Development Plan within ten (10) business days after MDCPS receives the Development Plan.

providing financing to the project (other than financing which is the responsibility of MDCPS, as such financing is identified in this Agreement) and identifying and securing additional financing, including completing funding applications for available local, state, and federal funding, as mutually agreed upon by MDCPS and the Developer;

providing all required third-party guarantees, including investor and completion guarantees;

providing identification of all sources and uses of funding, cost estimates, and confirming the appropriateness of all budget line items, assisting in preparing or coordinating all documents necessary for closing of the financing in accordance with applicable requirements; collaborating with MDCPS to finalize documents; scheduling the Financial Closing;

entering into contracts or agreements, consistent with the terms of this Agreement, necessary or convenient for Construction Completion of the Development, which contracts or agreements may be assigned, as appropriate, by the Developer to the related Owner Entity at or prior to the Financial Closing.  Awards shall be made to the bidder or offeror whose bid or offer is most advantageous to the Development, taking into consideration price, quality and other factors deemed by the Developer to be relevant;

determining all necessary governmental approvals for such plans;

carrying out pre-construction and construction activities, including demolition (as applicable), geotechnical testing, environmental testing and remediation (as applicable), design and engineering of the Development, guaranteeing Construction Completion of same without Material Changes to the Development Budget or Development Schedule, and ensuring compliance with all applicable laws, rules and regulations;

carrying out property management of the Development pursuant to a Management Agreement, which the Developer and MDCPS will create and mutually agree on within one hundred twenty (120) days after the Effective Date, and will then be incorporated hereto as Exhibit F.  If MDCPS has not provided the Developer with written notice of its approval of the Management Agreement or with any written comments with respect thereto within the later of (i) ninety (90) days of submission, or (ii) one hundred twenty (120) days following the execution of this Agreement, MDCPS shall be deemed to have consented to the Management Agreement attached hereto and made a part hereof as Exhibit F to this Agreement; Developer shall assist MDCPS with all reporting and coordination requirements and submissions required for the project;

maintaining regular communication and attending monthly progress meetings with MDCPS regarding its development activities, and providing written monthly reports to include:  (a) current month’s activities; (b) next month’s planned activities; (c) schedule narratives (including any changes); (d) financing summary of status; and (e) pending issues; and

establishing a detailed scope of work, in conjunction with MDCPS, for the new construction work and submitting the same for MDCPS approval.

Design, Construction, and Accessibility Requirements.

The Developer and MDCPS shall conduct value engineering reviews during design and construction document phases to minimize construction cost and maximize scope of work to be done with allocated funding for the Education Facility.  MDCPS will have access to design drawings for the Education Facility, may provide comments and requests to changes in design, finishes and all aspects of the design development process, and may participate in the design decision making process for all material design and development programming decisions for the Education Facility.

The Developer will provide MDCPS with all cost certifications and reports for the Education Facility from the investor and lender and MDCPS will have the opportunity to review and comment on such certifications and reports.

MDCPS will have the opportunity to approve all change orders for the Education Facility that require the approval of the investor and the lender (i.e., in excess of those minimum thresholds per occurrence and in the aggregate that do require the approval of the investor and lender), such approvals not to be unreasonably withheld or delayed.

The Developer shall provide a construction schedule for the Education Facility using a Gantt chart format (or another format reasonably acceptable to MDCPS) indicating all activities (e.g.  event, task, and trade).

The Developer shall ensure unit design layout allocates proper circulation space and sustains suitable linear wall allocation for proper functioning and furniture layout.

The Developer shall provide to MDCPS supporting documentation, such as Notice to Proceed (“NTP”) to contractors/sub-contractor and Certificates of Occupancy or Completion, as applicable.

With respect to the Education Facility, the Developer and its consultants shall carefully review all change orders, contingency adjustments and/or any other additional costs (herein change orders) to confirm that these are appropriate and to minimize said costs whenever possible.  Such review shall include, but not be limited to, compliance with contract documents, the party requesting the change order, and the reason for such request (justification), hidden or unforeseen conditions, architect/engineer (“A/E”) error and/or omissions, critical path analysis for time extensions and other contract requirements.

When change orders for the Education Facility involve time extensions, the Developer and its consultants shall also carefully review and confirm that these are appropriate and shall minimize wherever possible time extensions.  Time extension reviews shall include an evaluation of the critical path analysis to confirm whether the time extension has impacted the critical path.

With respect to the Education Facility, the Developer shall carefully review and coordinate the work of its consultants to minimize A/E errors and omissions, and minimize any change orders, including additional costs and time extensions on the project.  MDCPS shall not approve additional costs/fees for A/E errors and omissions or any other costs/fees related to conditions on the Education Facility which could have reasonably been discovered or should have been discovered with appropriate due diligence by the Developer and/or its consultants, contractors or other vendors.

MDCPS may back-charge the Developer for reasonable administrative costs, fines and penalties it incurs for non-compliance with the applicable regulations by the Developer and/or its consultants, contractors or vendors.

Award Letters.  Upon receipt of any funding award, the Developer shall provide to MDCPS all award letters, including from FHFC and commitment letters from financial institutions.

The Development will generate a number of financial benefits (the “Financial Benefits”) to MDCPS.  Such Financial Benefits are further described in Exhibit G.

MDCPS’s Responsibilities.  As more specifically described herein, MDCPS is responsible for the following activities related to the Development (such list is not intended to be exhaustive):

Cooperating with the Developer in the Developer’s application for financing as reasonably needed or requested;

Working with the Developer and departments of MDCPS to help facilitate off-site infrastructure improvements necessary for the Development;

Cooperating with the Developer in the Developer’s application for and executing, as needed, all zoning, permitting and similar governmental applications and permits necessary for the Development, as well as all documents related to each Financial Closing; and

Coordinating with other stakeholders in MDCPS and other stakeholders on Development-related issues.

Fees.

Developer Fee.  The parties agree to seek approval of the maximum allowable developer fee (whether or not deferred) permitted by the Florida Housing Finance Corporation for the Development of eighteen percent (18%), with respect to four (4%) Low-Income Housing Tax Credit transactions, and sixteen percent (16%), with respect to nine percent (9%) Low-Income Housing Tax Credit transactions (the “Developer Fee”).  The Developer agrees that MDCPS shall earn a fee, to be structured in a manner reasonably acceptable to the parties, equal to twelve and one half percent (12.5%) of the total Developer Fee described herein and actually received by the Developer or its affiliate.  MDCPS’s share of the Developer Fee shall be paid pari-passu with and on the same timing as distributions of the Developer Fee to the Developer.

Upfront Capitalized Lease Payment.  Developer or the applicable Owner Entity, shall pay to MDCPS a one-time capitalized lease payment in the amount of One Hundred Thousand Dollars ($100,000.00), payable pursuant to and in accordance with the terms of the Ground Lease.

MDCPS Net Cash Flow Participation.  The parties acknowledge that MDCPS’s participation in operating cash flow from the Development is provided exclusively through a participation fee payment (the “Participation Fee”) from the Owner Entity’s  manager, which payment is equal to twelve and one-half percent (12.5%) of the available (net) cash flow that is distributed by the Owner Entity to its manager, after payment of any operating expenses, reserves, debt service, and deferred developer fees.  No separate or additional net cash flow participation payment shall be due to MDCPS under this Agreement.  For the avoidance of doubt, the Participation Fee payable under this Agreement is intended to be the sole mechanism by which MDCPS participates in the ongoing operating cash flow of the Development, consistent with the Development Budget and pro forma attached hereto as Exhibit B.  The Participation Fee shall be payable within one-hundred twenty (120) days following the end of the Development’s fiscal year.  No Participation Fee shall accrue until after full payment of any deferred developer fees payable to Developer.

MDCPS Residual Participation.  Upon any sale, refinance, cash-out transaction or resyndication of the Low Income Housing Tax Credits, involving the Developer’s leasehold interests or properties, other than those in which MDCPS is the purchasing entity, MDCPS will receive an amount equal to twelve and one-half percent (12.5%) of the Owner Entity’s managing member’s net proceeds from such transactions after debt, expenses, fees and agreed upon and customary offsets for repairs, MDCPS approved operating loans to the Project and other related costs (the “Net Proceeds”).  However, the Owner Entity’s managing member will not be required to share any of the Net Proceeds, with MDCPS, at MDCPS’s discretion.  In the event of a refinance or cash-out transaction in which the Developer commits to reinvest the net proceeds to fund the construction and/or rehabilitation of future projects, in partnership with MDCPS, the Developer will hold all net proceeds in the event of any sale, refinance, cash-out transaction or resyndication of the Low Income Housing Tax Credits, in one or several FDIC insured interest bearing escrow account(s) or other Federally insured escrow accounts (at the developers discretion) and the Developer will provide MDCPS with monthly account activity statements.  The Developer shall not be entitled to any management or other activity fees related to the holding of such funds.  If such funds are incorporated in another development of similar size and scope, such funds will be designated “MDCPS Equity”.  In the event a ground lease and development agreement is not signed with MDCPS for another similar project of size and scope within thirty six (36) months of the respective sale, refinance, cash out or resyndication of the Low Income Housing Tax Credits then immediately thereafter on the first day of the thirty seventh (37) month, 12.5% of the Net Proceeds and 50% of all interest earned thereto is to be immediately distributed to MDCPS.  For avoidance of doubt, the Developer shall not owe any amounts to MDCPS in connection with the Ground Lease until the Financial Closing of the Development.

Construction Funding. The parties acknowledge that MDCPS is not providing any construction funding for the Development or the Education Facility, and that the Developer shall be solely responsible for the costs to develop, design and construct the Development and the Education Facility.

Property Management Responsibilities.

Designation of Property Manager.  The property manager for the Development shall be TRG Management Company LLP, an affiliate of the Developer (the “Management Agent”).  The Management Agent shall be responsible for the day-to-day operation of the Development, including, but not limited to, compliance, collections, leasing, payment of invoices and maintenance.  Specific duties shall be further detailed in the initial agreement between the Management Agent and the Owner Entity, and such agreements are subject to MDCPS’s reasonable approval (the “Management Agreement”), to be attached hereto as Exhibit F.

Admissions Policies.  The parties agree that the occupancy will be carried out with respect to the Development following the Management Agent’s tenant screening processes.

Property Management Fee.  The Management Agent shall receive a management fee pursuant to the Management Agreement.

Termination.

Termination for Convenience.  Before the Development reaches Financial Closing, MDCPS reserves the right to terminate this Agreement, in whole or in part, at any time for the convenience of MDCPS, if MDCPS shall determine in good faith that it is in MDCPS’s best interest, or contrary to that interest to proceed with the Development.  In the event of a termination for convenience under this Agreement, MDCPS shall deliver to the Developer a Notice of Termination within thirty (30) days specifying the extent to which the performance of the work under this Agreement is terminated, and the date upon which such termination becomes effective.  If the performance of the work under this Agreement is terminated in whole or in part, MDCPS shall be liable to the Developer for all costs resulting from such termination, In addition, any predevelopment loans advanced to the Developer will be deemed satisfied in connection with the assignment of work product in accordance with subsection (f) below.  Within thirty (30) days after receipt of the Notice of Termination, the Developer shall present a proper claim setting out in detail:  (i) the total cost of all third-party costs incurred to date of termination, for work products that are included in the approved pre-development budget, including, but not limited to, architectural, engineering, and similar types of costs, and also including any loans from third parties; (ii) the cost (including reasonable profit) of settling and paying claims under subcontracts and material orders for work performed and materials and supplies delivered to the site, or for settling other liabilities of Developer incurred in performance of its obligations hereunder; (iii) the cost of preserving and protecting the work already performed until MDCPS or its assignee takes possession thereof or assumes responsibility; and (iv) FHFC withdrawal penalty, if applicable.  MDCPS acknowledges that Termination for Convenience may not be exercised if doing so would disqualify, reduce points or otherwise impair Developer’s ability to compete in future Requests for Applications (RFAs) from FHFC.  Within ninety (90) days after receipt of the claim from the Developer, MDCPS shall either respond to the Developer’s claim or make a final payment to the Developer in the event there is no dispute relative to claim.

Termination for Infeasibility.  MDCPS or the Developer may terminate this Agreement for infeasibility, but only to the extent that MDCPS and the Developer first made good faith efforts to pursue an alternative course of action that meets the program objectives for the redevelopment contemplated for this overall project(s).  In the event that, prior to a Financial Closing, adverse contingencies occur, including but not limited to, the inability to obtain sources of funds in an amount sufficient to complete an applicable phase, and the parties cannot, within one hundred twenty (120) days after either party providing written notice that an adverse contingency has occurred with respect to the Development, agree to amend the Development Plan for the Development, then this shall be deemed an “Event of Infeasibility.” Upon the occurrence of an Event of Infeasibility, this Agreement may be terminated, in whole or in part, for the Development if it has not yet reached Financial Closing, if one party so agrees following receipt from the other party of written notice of the party’s desire to terminate this Agreement for the Development.  In such event, the Developer shall be limited to reimbursement for those costs as set forth in (i), (ii), (iii), and (iv) of Section 8(a).

With respect to the rights of termination upon an Event of Infeasibility, either party’s exercise of such rights of termination for infeasibility shall be specific to the part of the Development terminated pursuant thereto and shall not be deemed to terminate the Ground Lease, any unaffected sublease, or this Agreement.

Termination for Cause.  Either party may terminate this Agreement for cause, at any time, on the giving of notice to the other party of the grounds asserted for such termination and failure of the other Party to cure such grounds within thirty (30) days from receipt of such notice (“Termination for Cause”).  By execution of this Agreement, Developer hereby certifies to MDCPS that it is not suspended, debarred or otherwise prohibited from participation in any government programs.

In the event of a termination of this Agreement by MDCPS or the Developer which is determined to constitute a breach hereof by MDCPS or the Developer, the party in breach shall be liable to the non-breaching party in accordance with applicable law for all actual damages caused thereby.

Fraud, Misrepresentation or Material Misstatement.  MDCPS may terminate this Agreement if Developer attempts to meet its contractual obligations hereunder with MDCPS through fraud, misrepresentation or material misstatement.

Debarment.  The foregoing notwithstanding, any individual, corporation or other entity that attempts to meet its contractual obligations with MDCPS through fraud, misrepresentation or material misstatement may be debarred from MDCPS contracting for up to five (5) years in accordance with MDCPS debarment procedures.  The Developer may be subject to debarment for those reasons set forth in Section 10-38 of the County Code.

Remedies.  In the event that MDCPS exercises its right to terminate this Agreement following an Event of Default, the Developer shall, upon receipt of such notice, unless otherwise directed by MDCPS:

Stop work on the date specified in the notice (the “Effective Termination Date”);

Take such actions as may be necessary for the protection and preservation of MDCPS’s materials and property;

Cancel orders;

Upon payment by MDCPS for such work product and payment of other amounts due in accordance with this Section 8, assign to MDCPS and deliver to any location designated by MDCPS any non-cancelable orders for deliverables that are not capable of use except in the performance of this Agreement and has been specifically developed for the sole purpose of this Agreement and not incorporated in the Services; and

Take no voluntary action (unless otherwise required by legal obligations) which will increase the amounts payable by MDCPS under this Agreement.

Developer Shall Deliver Work Product in Event of Termination.  In the event that this Agreement is terminated under this Section 8, Developer agrees that it shall promptly deliver to MDCPS, or cause to be delivered to MDCPS, any concrete, transferable, and useable third party work product generated in connection with the Education Facility, and will assign to MDCPS all of its right, title, and interest to such work product, without reservation in exchange for MDCPS’s payment of funds paid by Developer (including funds borrowed from third parties) for such work product, along with amounts due to the Developer hereunder.  Developer shall be under no obligation to deliver any work product in its possession unless MDCPS shall have reimbursed it for the cost thereof (and paid to the Developer any other amounts due hereunder) or shall have agreed to offset the cost thereof against any indebtedness owing from the Developer to MDCPS.  No payment shall be due, however, if the Developer has committed fraud, misrepresentation, material misstatement, or in the event of termination for an Event of Default pursuant to Section 9, provided, however, that MDCPS has a predevelopment loan in effect with respect to such work product.

Event of Default.

An Event of Default shall mean a breach of this Agreement by the Developer after expiration of any applicable notice and cure period without such cure.  Without limiting the generality of the foregoing, and in addition to those instances referred to herein as a breach, an Event of Default shall include, but not limited to, the following:

the Developer has made a Material Change to the Development Schedule without MDCPS’s approval;

the Developer has refused or failed to supply commercially reasonably sufficient skilled staff personnel;

the Developer has failed to make prompt payment to subcontractors or suppliers for any Services in violation of applicable law;

the Developer has become insolvent (other than as interdicted by the bankruptcy laws), or has assigned the proceeds received for the benefit of the Developer’s creditors, or the Developer has taken advantage of any insolvency statute or debtor/creditor law or if the Developer’s affairs have been put in the hands of a receiver;

the Developer has commenced construction of the Development without obtaining the approval of MDCPS with respect to the approvals required under Sections 3 and 4 of this Agreement;

the Developer has failed in any material respect with respect to any representation or warranty stated under Section 16 of this Agreement;

the Developer has failed to comply with the public records disclosure requirements set forth in Section 119.0701 of the Florida Statutes and Section 25 of this Agreement; and

the Developer has made a Material Change to the Development Budget for the Education Facility without MDCPS’s approval.

If MDCPS shall terminate this Agreement for default, subject to applicable cure periods set forth herein, MDCPS or its designated representatives may immediately take possession of all applicable equipment, materials, products, documentation, and reports after payment, if applicable.

Notwithstanding the foregoing, this Agreement shall not be terminated for default if the delay in fulfilling or inability to fulfill Developer’s obligations hereunder arises from (i) unforeseeable causes beyond the reasonable control of the Developer; (ii) an Economic Unavoidable Delay; or (iii) failure of any governmental entity, to provide approvals (e.g., zoning, interlocal agreements, leases, operating agreements, etc.) necessary to complete the work so long as the failure is not a result of Developer errors or omissions in an application seeking approval (any such failure or other cause or event being referred to herein as a “Force Majeure Event”).  Examples of such causes include (a) acts of God or the public enemy, (b) material acts or failure to act, or delays in action, of MDCPS, or other governmental entity in either their sovereign or contractual capacity, if the Developer can demonstrate that it has taken reasonable steps to provide for circumstances that facilitate a timely approval in accordance with conventional timeframes typical of such government agency, (c) material acts or failure to act of another contractor (other than a contractor or subcontractor to the Developer or the Owner Entity) in the performance of a contract with MDCPS, (d) fires, (e) floods, (f) strikes or labor disputes, (g) freight embargoes, (h) unavailability of materials, (i) unusually severe weather, (j) delays of subcontractors or suppliers at any tier arising from unforeseeable causes beyond the control and without fault or negligence of both the Developer and the subcontractors or suppliers, (k) delay caused by litigation that is not between MDCPS and the Developer, and (l) infectious disease occurring over a wide area and affecting a large number of people that materially and negatively impacts the Redevelopment Plan.

Notice of Default – Opportunity to Cure.

Notwithstanding anything in this Agreement to the contrary, if an Event of Default occurs in the determination of MDCPS and MDCPS wishes to declare an Event of Default or otherwise terminate this Agreement for cause to the extent, as provided under this Agreement, MDCPS shall notify the Developer (the “Default Notice”), specifying the basis for such Event of Default and the extent to which performance of work under this Agreement is terminated, and advising the Developer that such default must be cured immediately or this Agreement with MDCPS may be terminated.  The Default Notice thereof shall specify the nature of the claimed Event of Default, and, if such Event of Default shall be reasonably subject to adequate cure, the Default Notice shall state (i) the actions required to be taken by the Developer to cure the Event of Default, and (ii) the reasonable time (up to sixty (60) days but no less than thirty (30) days (the “Cure Period”)) within which Developer shall respond with a showing that all required actions have been taken, provided that the Developer shall have such additional time as is reasonably necessary to cure such Event of Default so long as the Developer has diligently commenced and is proceeding in a reasonable diligent manner toward curing such Event of Default.  The Cure Period can be extended at MDCPS’s sole discretion.  Following expiration of the stated cure period (unless the Developer has diligently commenced and is proceeding in a reasonable diligent manner toward curing such Event of Default, as provided hereinabove), MDCPS shall deliver a second notice stating either that the Event of Default has been adequately cured or that the Agreement is terminated.

Remedies in the Event of Default.

If an Event of Default occurs and remains uncured pursuant to Section 9 herein, MDCPS may, as its sole remedy, terminate this Agreement in accordance with Section 10 hereof.  In addition, the Developer shall be liable for all direct (but not consequential) damages to MDCPS resulting from such Event of Default.  In no event shall MDCPS be entitled to bring any suit or proceeding for specific performance.

Lien Waivers.

Developer agrees that it will not permit any mechanic’s, materialmen’s or other liens to stand against the Property for work or materials furnished to Developer; it being provided, however, that Developer shall have the right to contest the validity thereof.  Developer shall not have any right, authority or power to bind MDCPS, the Property or any other interest of MDCPS in the property and will pay or cause to be paid all costs and charges for work done by it or caused to be done by it, in or to the Property, for any claim for labor or material or for any other charge or expense, lien or security interest incurred in connection with the development, construction or operation of the Development or any change, alteration or addition thereto.  IF ANY MECHANIC’S LIEN SHALL BE FILED, DEVELOPER SHALL BOND OVER, PROCURE THE RELEASE OR DISCHARGE THEREOF WITHIN NINETY (90) DAYS EITHER BY PAYMENT OR IN SUCH OTHER MANNER AS MAY BE PRESCRIBED BY LAW.  NOTICE IS HEREBY GIVEN THAT MDCPS SHALL NOT BE LIABLE FOR ANY LABOR, SERVICES OR MATERIALS FURNISHED OR TO BE FURNISHED TO THE DEVELOPER OR TO ANYONE HOLDING ANY OF THE PROPERTY THROUGH OR UNDER THE DEVELOPER, AND THAT NO MECHANICS’ OR OTHER LIENS FOR ANY SUCH LABOR, SERVICES OR MATERIALS SHALL ATTACH TO OR AFFECT THE INTEREST OF MDCPS IN AND TO ANY OF THE PROPERTY.  MDCPS SHALL BE PERMITTED TO POST ANY NOTICES ON THE PROPERTY REGARDING SUCH NON-LIABILITY OF MDCPS.

Developer shall promptly pay all persons or entities furnishing labor and material with respect to any work performed by Developer or its contractor on or about the Property in connection with the Development, and shall obtain and deliver to MDCPS “releases” or waivers of liens from all parties doing work on or about the Property, along with an affidavit from Developer stating that all bills have been paid with regard to such work and that there are no outstanding obligations, except in the ordinary course of business, owed with respect to any such work performed on the Property in connection with the Development.

Indemnification.

Developer Indemnity.  The Developer shall indemnify, defend and hold harmless MDCPS and its officers, employees, agents and instrumentalities from any and all liability, losses, or damages, including reasonable attorney fees and costs of defense, which MDCPS or its officers, employees, agents or instrumentalities may incur as a result of claims, demands, suits, causes of actions or proceedings of any kind or nature arising out of, relating to or resulting from the performance of this Agreement by the Developer or its employees, agents, servants, partners, principals or subcontractors, subject to the following sentence.  The Developer shall pay all of MDCPS’s direct (but not consequential, punitive and special losses) in connection therewith, provided Developer is adjudicated liable, and shall investigate and defend all claims, suits, or actions of any kind or nature in the name of MDCPS, where applicable, including appellate proceedings, and shall pay all costs, judgments, and attorney’s fees which may issue thereon.  The Developer expressly understands and agrees that any insurance protection required by the Agreement or otherwise provided by the Developer shall in no way limit the responsibility to indemnify, keep and save harmless and defend MDCPS or its officers, employees, agents and instrumentalities as herein provided.  Notwithstanding anything to the contrary herein, such indemnification by the Developer shall not cover claims or losses to the extent caused solely by the negligence, gross negligence or intentional wrongful acts or omissions of MDCPS or its officers, employees, agents or instrumentalities.

MDCPS Responsibility.  MDCPS shall indemnify and hold harmless the Developer and its affiliates, subsidiaries, officers, agents, employees, representatives, successors and assigns from any and all liability, losses, or damages, including reasonable attorney fees and costs of defense, which the Developer or its affiliates, subsidiaries, officers, agents, employees, representatives, successors and assigns may incur as a result of claims, demands, suits, causes of actions or proceedings of any kind or nature arising out of, relating to or resulting from the performance of this Agreement by MDCPS or officers, employees, agents and instrumentalities.  MDCPS shall pay all claims and losses in connection therewith, and shall investigate and defend all claims, suits, or actions of any kind or nature in the name of the Developer, where applicable, including appellate proceedings, and shall pay all costs, judgments, and attorney’s fees which may issue thereon.  MDCPS’s indemnification obligations in this Section 13(b) shall be subject to the provisions of Section 768.28, Fla. Stat., whereby MDCPS shall not be liable to pay a personal injury or property damage claim or judgment by any one person which exceeds the sum of Two Hundred Thousand and No/100 Dollars ($200,000.00), or any claim or judgments or portion thereof, which when totaled with all other occurrence, exceeds the sum of Three Hundred Thousand and No/100 Dollars ($300,000.00), but only to the extent the limitations set forth in that Statute are applicable.  Notwithstanding anything to the contrary herein, such indemnification by Miami-Dade County shall not cover claims or losses to the extent caused solely by the negligence, gross negligence or intentional wrongful acts or omissions of the Developer or its affiliates, subsidiaries, officers, agents, employees, representatives, successors and assigns.

The obligations of the parties under this Section 13 of this Agreement to indemnify, defend and hold harmless the other party shall survive the termination of this Agreement.

Insurance.

Developer shall indemnify and hold harmless MDCPS and its officers, employees, agents and instrumentalities from any and all liability, losses or damages, including attorneys’ fees and costs of defense, which MDCPS or its officers, employees, agents or instrumentalities may incur as a result of claims, demands, suits, causes of actions or proceedings of any kind or nature arising out of, relating to or resulting from the performance of this Agreement by the Developer or its employees, agents, servants, partners principals or subcontractors.  Developer shall pay all claims and losses in connection therewith and shall investigate and defend all claims, suits or actions of any kind or nature in the name of MDCPS, where applicable, including appellate proceedings, and shall pay all costs, judgments, and attorney’s fees which may issue thereon.  Developer expressly understands and agrees that any insurance protection required by this Agreement or otherwise provided by the Developer shall in no way limit the responsibility to indemnify, keep and save harmless and defend MDCPS or its officers, employees, agents and instrumentalities as herein provided.

The Developer shall maintain coverage as required in Sections 13(a) through (c) below throughout the term of this Agreement.  If any portions of this Agreement are assigned, insurance must be provided in the name of the assignee.  If material changes are made to the scope, it may be necessary to amend the insurance requirements.  The Developer shall furnish to [_________________], Certificate(s) of Insurance or applicable cover note(s) evidencing insurance coverage that meets the requirements outlined below:

Automobile Liability Insurance covering all owned, non-owned and hired vehicles used in connection with the work, in an amount not less than $1,000,000 combined single limit per occurrence for bodily injury and property damage.

Commercial General Liability Insurance in an amount not less than $1,000,000 per occurrence, and $2,000,000 in the aggregate, not to exclude Explosion Collapse and Underground Hazards and Products and Completed Operations.  MDCPS must be shown as an additional insured with respect to this coverage.

Worker’s Compensation Insurance for all employees of the Contractor as required by Florida Statute 440.

Design Stage:

In addition to the insurance required in Sections 13(a) through (c) above, the Developer and/or Developer shall cause their subcontractors to provide a certificate of insurance which indicate that insurance coverage has been obtained which meets the requirements as outlined below:

Professional Liability or Errors & Omissions insurance covering architectural and/or engineering project design, construction supervision, administration and any related professional qualifications or functions required by the project from the Developer or the licensed design professional in an amount not less than $2,000,000 per claim.

Construction Phase

In addition to the insurance required in Sections 13(a) through (d) above, the Developer and/or Developer shall cause their subcontractors to provide a certificate of insurance which indicate that insurance coverage has been obtained which meets the requirements as outlined below:

Completed Value Builders’ Risk Insurance on an “all risk” basis in an amount not less than one hundred (100%) percent of the completed value of the building(s) or structure(s).  The policy shall be in the name of MDCPS and the Contractor.

Umbrella Liability Insurance in an amount not less than $5,000,000 per occurrence.

If Excess Liability is provided must be on a follow form basis.

Pollution Liability insurance, in an amount not less than $1,000,000 covering third party claims, remediation expenses, and legal defense expenses arising from on-site and off-site loss, or expense or claim related to the release or threatened release of Hazardous Materials that result in contamination or degradation of the environment and surrounding ecosystems, and/or cause injury to humans and their economic interest.

Operation Phase:

In addition to the insurance coverages required in Sections 13(a) through (c) above, the Developer shall maintain coverage as required below throughout the term of this Agreement:

Property Insurance on an “All Risk” basis including Windstorm & Hail coverage in an amount not less than one hundred (100%) percent of the replacement cost of the building(s).  MDCPS must be shown as a Loss Payee A.T.I.M.A.  with respect to this coverage.

Flood Insurance coverage shall be provided for properties located within a flood hazard zone, in an amount not less than the full replacement value(s) of the completed structure(s) or the maximum amount of coverage available through the National Flood Insurance Program (NFIP) whichever is greater.  MDCPS must be shown as a Loss Payee A.T.I.M.A.  with respect to this coverage.

Excess/Umbrella Liability may be used to supplement minimum liability coverage requirements.  Follow form basis is required if providing Excess Liability.

Continuity of Coverage

The Developer shall be responsible for assuring that the insurance documentation required in conjunction with this subsection remain in force for the duration of the agreement period, including any and all option years.  The Developer will be responsible for submitting renewal insurance documentation prior to expiration.

All insurance policies required above shall be issued by companies authorized to do business under the laws of the State of Florida, with the following qualifications:

The company must be rated no less than “A-” as to management, and no less than “Class VII” as to financial strength by Best’s Insurance Guide, published by A.M.  Best Company, Oldwick, New Jersey, or its equivalent, subject to the approval of MDCPS Risk Management Division.  Or, the company must hold a valid Florida Certificate of Authority as shown in the latest “List of All Insurance Companies Authorized or Approved to Do Business in Florida” issued by the State of Florida Department of Financial Services.

CERTIFICATE HOLDER MUST READ:

[____________]

[____________]

[____________]

[____________]

Agreement Security.

The Developer shall be required to execute, record in the public records of Miami-Dade County, and furnish to MDCPS before commencing any and all construction work on the Property in connection with the Development, a payment and performance bond, and/or alternate form of security satisfactory to MDCPS and in compliance with the requirements of Section 255.05 of the Florida Statutes, in the amount of the price of the Development then to be undertaken, to assure completion of the work and payment of the costs, free and clear of all claims of subcontractors, laborers, mechanics, suppliers and materialmen.  In the event that in partial satisfaction of this requirement the Developer furnishes a payment and performance bond not by the Developer, but by the Developer’s construction contractor or construction manager, then the payment and performance bond shall name MDCPS and the Developer as dual obligees.  Furnishing a payment and performance by the Developer’s construction contractor or construction manager naming MDCPS as a joint obligee in no way abrogates the Developer’s obligation to directly furnish to MDCPS a payment and performance bond or alternative form of security in compliance with Section 255.05 Florida Statutes.  The payment and performance bonds shall have as the surety thereon only such surety company or companies as are acceptable to MDCPS and are authorized to write bonds of such character and amount in accordance with the following qualifications:

All bonds shall be written through surety insurers authorized to do business in the State of Florida as surety, with the following qualifications as to management and financial strength according to the latest edition of Best’s Insurance Guide, published by A.M.  Best Company, Oldwick, New Jersey:

|  |  | Bond Amount |  |
| --- | --- | --- | --- |
|  | i. | $500,001 to $1,500,000 |  |
|  | ii. | $1,500,001 to $2,500,000 |  |
|  | iii. | $2,500,001 to $5,000,000 |  |
|  | iv. | $5,000,001 to $10,000,000 |  |
|  | v. | Over $10,000,000 |  |

On contract amounts of $500,000 or less, the bond provisions of Section 287.0935, Florida Statutes shall be in effect and surety companies not otherwise qualifying with this paragraph may optionally qualify by:

Providing evidence that the Surety has twice the minimum surplus and capital required by the Florida Insurance Code at the time the invitation to bid is issued.

Certifying that the Surety is otherwise in compliance with the Florida Insurance Code, and;

Providing a copy of the currently valid Certificate of Authority issued by the United States Department of the Treasury under ss.  31 U.S.C.  §§ 9304-9308.

Surety insurers shall be listed in the latest Circular 570 of the U.S. Department of the Treasury entitled “Surety Companies Acceptable on Federal Bonds”, published annually.  The bond amount shall not exceed the underwriting limitations as shown in this circular.

For contracts in excess of $500,000 the provision of Section 15(b) will be adhered to plus the company must have been listed for at least three consecutive years, or holding a valid Certificate of Authority of at least 1.5 million dollars and on the Treasury List.

Surety Bonds guaranteed through U.S. Government Small Business Administration or Developers Training and Development Inc. will also be acceptable.

The attorney-in-fact or other officer who signs performance and payment bonds for a surety company must file with such bond a certified copy of his power of attorney authorizing him to do so.  The performance and payment bonds must be counter signed by the surety’s resident Florida agent.

The Performance Bond or Cash used in lieu of the Performance Bond shall remain in force for one (1) year from the date of final acceptance of the work to protect MDCPS against losses resulting from defects in materials or improper performance of work under the Agreement; provided however, that this limitation does not apply to suits seeking damages for latent defects in materials or workmanship, such actions being subject to the limitations found in Section 95.11(3)(e), Florida Statutes.

Warranties.

Developer’s Warranties.  Developer represents and warrants to MDCPS that (a) Developer is and will continue to be duly organized, and is in good standing under the laws of and qualified to do business in the State of Florida, (b) Developer has and will have all necessary power, authority, licenses and staff resources for the undertaking of its obligations under this Agreement, (c) this Agreement has been duly entered into and is the legally binding obligation of Developer, (d) this Agreement will not violate any judgment, law, or agreement to which Developer is a party or is subject, and there is no claim pending, or to the best knowledge of Developer, threatened, that would impede Developer’s ability to perform its obligation hereunto.  Developer shall not hereafter enter into any agreement which would, or modify any existing agreement in a manner that would, impair its ability to perform its obligations hereunder, and will notify MDCPS if any suit is threatened or law proposed which would impair its ability to perform its obligations hereunder.

MDCPS’s Warranties.  MDCPS represents and warrants to Developer that (a) MDCPS has and will have all necessary power and authority under Florida law for the undertaking of its obligations under this Agreement, (b) this Agreement has been duly entered into and is the legally binding obligation of MDCPS, (c) this Agreement will not violate any judgment, law, consent decree, or agreement to which MDCPS is a party or is subject to and will not violate any law or ordinance under which MDCPS is organized, (d) there is no claim pending, or to the best knowledge of MDCPS, threatened, that is likely to materially impede MDCPS’s ability to perform its obligation hereunto.  MDCPS shall not hereafter enter into any agreement or consent decree which would, or modify any existing agreement or consent decree in a manner that would impair its ability to perform its obligations hereunder, and will notify Developer if any suit is threatened or law proposed which would materially impair its ability to perform its obligations hereunder.

Term.

This Agreement shall begin upon execution hereof, and shall expire upon the completion of all the activities described herein, unless sooner terminated in accordance with the terms provided herein or, with respect to the Development, by the Financial Closing on the Development.  With respect to items set forth in the Financial Closing documents for the Development, the Financial Closing documents for the Development will govern the relationship between the parties to the extent described in such Financial Closing documents.  Notwithstanding the foregoing, any provision contained in this Agreement that is not specifically addressed, modified or overridden in the Financial Closing documents will survive the termination of this Agreement as it relates to the Financial Closing of the Development.  The parties acknowledge that certain subject matter of this Agreement relates to activities that are intended to survive the term hereof, and so the parties acknowledge and agree to effectuate such matters in the Financial Closing documents with respect to the Development.

MDCPS Sovereignty.

It is expressly understood that, subject to the other provisions of this Agreement:

MDCPS retains all of its sovereign prerogatives and rights as a school board under Florida laws and shall in no way be estopped from reasonably withholding or refusing to issue any approvals of applications for building, zoning, planning or development under present or future laws and regulations of whatever nature applicable to the planning, design, construction and development of the Development or the operation thereof, or be liable for the same; and

MDCPS shall not by virtue of this Agreement be obligated to grant the Developer any approvals of applications for building, zoning, planning or development under present or future laws and ordinances of whatever nature applicable to the planning, design, construction, development and/or operation of the Development.

No Liability for Exercise of Police Power.

Subject to any contrary provision in this Agreement, or any MDCPS covenant or obligation that may be contained in this Agreement, MDCPS shall have no obligation, including but not limited to the following:

To contest, defend against, or assist the Developer in contesting or defending against any challenge of any nature; and, except as otherwise set forth in this Agreement, this Agreement shall not bind MDCPS, or any other county, city, federal or state department or authority, committee or agency to grant or leave in effect any zoning changes, variances, permits, waivers, contract amendments, or any other approvals that may be granted, withheld or revoked in the discretion of MDCPS or any other applicable governmental agencies in the exercise of its police power; and, except as otherwise set forth in this Agreement, MDCPS shall be released and held harmless, by the Developer from and against any liability, responsibility, claims, consequential or other damages, or losses to the Developer or to any third parties resulting from denial, withholding or revocation (in whole or in part) of any zoning or other changes, variances, permits, waivers, amendments, or approvals of any kind or nature whatsoever.  Without limiting the foregoing, the parties recognize that the approval of any building permit and/or certificate of occupancy will require MDCPS to exercise its quasi-judicial or police powers.  Without limiting any other provision of this Agreement, MDCPS shall have no obligation to approve, in whole or in part, any application for any type of permit, license, zoning or any other type of matter requiring government approval or waiver.  MDCPS’s obligation to use reasonable good faith efforts in the permitting of the use of MDPCS owned property related to the Development shall not extend to any exercise of quasi-judicial or police powers, and shall be limited solely to ministerial actions, including the timely acceptance and processing of any requests or inquiries by the Developer as authorized by this Agreement.  Moreover, in no event shall a failure of MDCPS to adopt any of the Developer or Owner Entity’s request or application for any type of permit, license, zoning or any other type of matter requiring government approval or waiver be construed a breach or default of this Agreement, unless such failure was unreasonable or untimely or in direct contravention to another provision of this Agreement.

Non-Discrimination.

Developer will not discriminate against any employee or applicant for employment because of race, color, religion, ancestry, national origin, sex, pregnancy, age, disability, marital status, familial status, gender identity, gender expression, sexual orientation, or actual or perceived status as a victim of domestic violence, dating violence or stalking.  Developer shall take affirmative action to ensure that applicants are employed and that employees are treated during their employment, without regard to their race, color, religion, ancestry, national origin, sex, pregnancy, age, disability, marital status, familial status, gender identity, gender expression, sexual orientation, or actual or perceived status as a victim of domestic violence, dating violence or stalking.  Such actions shall include, but not be limited to, the following:  employment; upgrading; transfer or demotion; recruitment or recruitment advertising; layoff or termination; rates of pay or other forms of compensation and selection for training, including apprenticeship.  Developer agrees to post in conspicuous places, available to employees and applicants for employment notices to be provided by MDCPS setting forth the provisions of this Equal Opportunity clause.

Interest of Members of Congress.

No Member of or delegate to the Congress of the United States shall be admitted to any share or part of this Agreement or to any benefit to arise therefrom.

Interest of Members, Officers, or Employees and Former Members, Officers, or Employees.

No member, officer, or employee of MDCPS, no member of the governing body of the locality in which the project is situated, no member of the governing body of the locality in which MDCPS was activated, and no other public official of such locality or localities who exercises any functions or responsibilities with respect to the project, shall, during his or her tenure, or for one year thereafter, have any interest, direct or indirect, in this Agreement or the benefits to arise therefrom.

Florida Public Records Act.

As it relates to this Agreement and any subsequent agreements and other documents related to the Development, the Developer and any of its subsidiaries, pursuant to Section 119.0701 of the Florida Statutes, shall:

Keep and maintain public records that ordinarily and necessarily would be required by MDCPS in order to perform the service;

Upon request of from MDCPS’s custodian of public records identified herein, provide MDCPS with a copy of the requested records or allow the public with access to public records on the same terms and conditions that MDCPS would provide the records and at a cost that does not exceed the cost provided in the Florida Public Records Act, Miami-Dade County Administrative Order No.  4-48, or as otherwise provided by law;

Ensure that public records that are exempt or confidential and exempt from public records disclosure requirements are not disclosed except as authorized by law for the duration of this Agreement’s term and following completion of the work under this Agreement if the Developer does not transfer the records to MDCPS; and

Meet all requirements for retaining public records and transfer to MDCPS, at no cost to MDCPS, all public records created, received, maintained and/or directly related to the performance of this Agreement that are in possession of the Developer upon termination of this Agreement.  Upon termination of this Agreement, the Developer shall destroy any duplicate public records that are exempt or confidential and exempt from public records disclosure requirements.  All records stored electronically must be provided to MDCPS in a format that is compatible with the information technology systems of MDCPS.

For purposes of this Section, the term “public records’” shall mean all documents, papers, letters, maps, books, tapes, photographs, films, sound recordings, data processing software, or other material, regardless of the physical form, characteristics, or means of transmission, made or received pursuant to law or ordinance or in connection with the transaction of official business of MDCPS.

In the event the Developer does not comply with the public records disclosure requirements set forth in Section 119.0701 of the Florida Statutes and this Section of this Agreement, MDCPS shall avail itself of the remedies set forth in Sections 10 and 11 of this Agreement.

The Developer’s obligations under this Section of this Agreement shall survive the termination of this Agreement.

IF THE DEVELOPER HAS QUESTIONS REGARDING THE APPLICATION OF CHAPTER 119, FLORIDA STATUTES, TO THE DEVELOPER’S DUTY TO PROVIDE PUBLIC RECORDS RELATING TO THIS AGREEMENT, PLEASE CONTACT MDCPS’S CUSTODIAN OF PUBLIC RECORDS AT:

[_________]

[_________]

[_________]

[_________]

Attention:  [_________]

Email:  [_________]

Compliance with Federal, State and Local Laws.

(a) 	Developer shall comply with all applicable laws, rules, regulations, ordinances and codes of all governmental authorities, including, without limitation, MDCPS Policies, the Florida Building code, the Americans with Disabilities Act, the Jessica Lunsford Act, COVID-19 restrictions or any restrictions and/or measures relating to a pandemic as may be defined by federal, state, local and/or MDCPS policy, as all may be further amended from time to time and to the extent required by applicable law, whichever is more restrictive.  The parties further agree that if MDCPS determines that this Agreement must be modified to conform to applicable law, Developer shall cooperate in good faith and the parties shall amend this Agreement accordingly.

(b)	Developer shall be responsible for determining and securing, at its sole cost and expense, any and all Federal, State, County, Municipal and/or other permits, licenses, use approvals, occupational licenses, certificates or approvals needed, if any, for Developer’s operations at the Development, including any and all permits, fees or jurisdictional approvals related to its operations, prior to the Commencement Date of this Agreement.  Any fines or citations levied upon the Developer or MDCPS by a Federal, State or local jurisdictional entity due to the use and operation of the Development by the Developer or any of its employees, agents or contractors, shall be the responsibility of the Developer to expeditiously resolve, at its sole cost and expense.  Compliance with all applicable laws, shall be at Developer’s full cost and expense.

Notices.

All notices, requests, approvals, demands and other communications given hereunder or in connection with this Agreement shall be in writing and shall be deemed given when delivered by hand or sent by registered or certified mail, return receipt requested, addressed as follows (provided, that any time period for responding to any such communication shall not begin to run until such communication is actually received or delivery is refused):

If to MDCPS:

[__________]

[__________]

[__________]

[__________]

Attn:  [__________]

With a copy to:

[__________]

[__________]

[__________]

[__________]

Attn:  [__________]

If to the Developer:

RUDG, LLC

2850 Tigertail Ave., Suite 800

Miami, FL 33131

Attn:  Albert Milo, Jr.

With a copy to:

Bilzin Sumberg Baena Price & Axelrod LLP
1450 Brickell Avenue, 23rd Floor

Miami, FL 33131

Attention:  Terry M. Lovell, Esq.

Further Assurances.

Each party shall execute such other and further documents as may be reasonably necessary or proper for the consummation of the transaction contemplated by this Agreement as mutually agreed by the Parties hereto.

Designation of MDCPS’s Representatives.

The Superintendent of the School Board, or designee, shall have the power, authority and right, on behalf of MDCPS, and without any further resolution or action of the School Board, to:

Review and approve documents, plans, and other requests required of, or allowed by, Developer (or, for purposes of this Section 27, its sublessees or assignees) to be submitted to MDCPS pursuant to this Agreement;

Consent to actions, events, and undertakings by Developer or extensions of time periods for which consent is required by MDCPS, including, but not limited to, extensions of time for the performance of any obligation by MDCPS hereunder;

Execute any and all documents on behalf of MDCPS necessary or convenient to the foregoing approvals, consents, and appointments;

Assist Developer with and execute on behalf of MDCPS any applications or other documents, needed to comply with applicable regulatory procedures and to secure financing, permits or other approvals to accomplish the construction of any and all improvements in and refurbishments of the Property;

Execute joinders and consents to easement and access agreements, for the purposes of granting any needed non-exclusive vehicular and/ or pedestrian ingress and egress access routes and for any parking within and throughout the project, and utilities and easements to serve the project;

Execute on behalf of MDCPS any subleases, occupancy agreements or use agreements for MDCPS’s use of the Education Facility or any portion of the Commercial Component, or changes to the Ground Lease, including but not limited to, assignments, amendments, or restated or substitute leases, required for the Financial Closing of any phase, including any amendments, if required, to confirm the tax credit treatment of the Education Facility as a community service facility under Section 42 of the Internal Revenue Code, as well as any documents required by any investor or lender in connection with the Financial Closing, including but not limited to, estoppels, consents, and recognition agreements; and

Amend this Agreement to correct any typographical or non-material errors, to address revisions or supplements hereto of a non-material nature or to carry out the purposes of this Agreement.

Rights of Third Parties.

Except as provided herein, all conditions of MDCPS, the Developer and their successors and assigns hereunder are imposed solely and exclusively for the benefit of MDCPS, the Developer and their successors and assigns, and no other person shall have standing to require satisfaction of such conditions or be entitled to assume that MDCPS or the Developer will make advances in the absence of strict compliance with any or all conditions of MDCPS or the Developer.  No other person shall under any circumstances, be deemed to be a beneficiary of this Agreement or any other documents associated with this Agreement, or any provisions of this Agreement which may be freely waived in whole or in part by MDCPS or the Developer at any time if, in their sole discretion, they deem it desirable to do so.  In particular, MDCPS and the Developer make no representations and assume no duties or obligations as to third parties concerning the quality of the construction by the Developer, its successors and assigns, of the Development or the absence therefrom of defects.

Assignment.

This Agreement may be assigned by either party only with the express written consent of the other party, which in the case of MDCPS shall require the approval of the School Board.  By exception, the Developer shall be authorized to assign this Agreement to the Owner Entities in the manner specifically set forth in this Agreement.

Counterparts.

This Agreement may be executed in counterparts, each of which shall be deemed original, but all of which, together, shall constitute one instrument.

Interpretation, Governing Law and Forum Selection.

This Agreement shall not be construed against the party who prepared it but shall be construed as though prepared by both Parties.  This Agreement shall be construed, interpreted, and governed by the laws of the State of Florida.  Any dispute arising under or in connection with this Agreement or related to any matter which is the subject of this Agreement shall be subject to the exclusive jurisdiction of the state and/or federal courts located in Miami-Dade County, Florida.

Severability.

If any portion of this Agreement is declared by a court of competent jurisdiction to be invalid or unenforceable such portion shall be deemed severed from this Agreement and the remaining parts shall continue in full force as though such invalid or unenforceable provision had not been part of this Agreement.

Parties Bound.

No officer, director, shareholder, employee, agent, or other person authorized to act for and on behalf of any party hereto shall be personally liable for any obligation, express or implied.

Final Agreement.

Unless otherwise provided herein, this Agreement constitutes the final understanding and agreement between the parties with respect to the subject matter hereof and supersedes all prior negotiations, understandings and agreements between the parties, and except for those agreements contemplated herein.  This Agreement may be amended, supplemented or changed only by a writing signed or authorized by or on behalf of the party to be bound thereby.  Notwithstanding the foregoing, the parties acknowledge that the Ground Lease expressly survive the expiration or sooner termination of this Agreement.

Modification of Agreement.

This Agreement may be amended by mutual agreement of MDCPS and Developer, not to be unreasonably withheld, provided that all amendments must be in writing and signed by both parties.  This Agreement may not be altered, modified, rescinded, or extended orally.

Waivers.

The failure of any party to insist in any one or more cases upon the strict performance of any of the obligations under this Agreement or to exercise any right or remedy herein contained shall not be construed as a waiver or a relinquishment for the future of such obligation, right or remedy.  No waiver by any party of any provision of this Agreement shall be deemed to have been made unless set forth in writing and signed by the party to be charged.

Successors.

The terms, covenants, agreements, provisions, and conditions contained herein shall bind and inure to the benefit of the Parties hereto, their successors and assigns.

Certain Approvals and Reasonableness Standard.

Unless otherwise stated, all approvals or consents required of either party hereunder shall not be unreasonably withheld, conditioned or delayed and each party shall endeavor to act reasonably with respect to activities under this Agreement.

Headings.

The headings in this Agreement are inserted for convenience only and shall not be used to define, limit or describe the scope of this Agreement or any of the obligations herein.

Construction.

Whenever in this Agreement a pronoun is used, it shall be construed to represent either the singular or the plural, either the masculine or the feminine, as the case shall demand.

[SIGNATURES ON NEXT PAGE]

IN WITNESS WHEREOF, the undersigned have caused this Agreement to be executed this _____ day of _______________, ______.

| RUDG, LLC | THE SCHOOL BOARD OF MIAMI-DADE COUNTY, FLORIDA |
| --- | --- |
| By: | By: |
| Name: | Name: |
| Title: | Title: |
| Date: | Date: |
| Attest: |  |
| Authorized Person OR Notary Public |  |
| Print Name: |  |
| Title: |  |
| Date: |  |
| Corporate Seal OR Notary Seal/Stamp |  |

Exhibit A

Site Plan, Renderings and Perspectives

Exhibit B

Development Budget/Pro Forma

Exhibit C

Development Schedule

Exhibit D

Unit Mix

Exhibit E

Summary of Key Development Team Members

Exhibit F

Management Agreement

Exhibit G

Financial Benefits